

Iteration Plan Template

eCoaching Log I2

Revision History

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Version** | **Description** | **Author** |
| 2/9/2015 | 0.1 | Initial Draft | Timothy Queen |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Contents

[1. Introduction 4](#_Toc385831527)

[2. Key milestones 4](#_Toc385831528)

[3. High-level objectives 4](#_Toc385831529)

[4. Work Item assignments 4](#_Toc385831530)

[5. Issues 5](#_Toc385831531)

[6. Evaluation criteria 5](#_Toc385831532)

[7. Assessment and Lessons Learned 5](#_Toc385831533)

# Introduction

The purpose of this document is to collect, analyze, and define high-level needs and changes required to the eCoaching Log Phase III. It focuses on the capabilities needed by the stakeholders and the target users, and why these needs exist. The details of how the eCoaching Log fulfills these needs are detailed in the use-case and supplementary specifications.

# Key milestones

| **Milestone** | **Date** |
| --- | --- |
| Iteration start | Feb 1, 2015 |
| Work prioritized | Feb 4 |
| Dashboard requirements defined – John and Doug | Feb 20 |
| Research charting controls *in ASP.NET 4.0* [*Code project chart control*](http://www.codeproject.com/Articles/235117/ASP-NET-Chart-Control) *and* [*4guysfromrolla*](http://www.4guysfromrolla.com/articles/072209-1.aspx) *or others* | March 1 |
|  |  |
| Iteration stop | June 22 |

# High-level objectives

* *Phase III work items prioritized*
* *Defined requirements for Dashboard redesign*
* *Validation of charting controls that can be used.*

# Work Item assignments

Doug Stearns will work with John Tiongson to develop requirements.

Jourdain and Lola will work on validating the controls.

# Issues/Risks

| **Issue/risk** | **Status** | **Notes** |
| --- | --- | --- |
| Resources are working on multiple items for eCL and on other projects. | Open | This could delay the completion of activities. |

# Evaluation criteria

Priorities are defined and high level requirements are completed.

# Assessment and Lessons Learned

[Use this section for capturing and communicating results and actions from assessments against objectives and lessons learned, which are typically done at the end of each iteration. If you don’t do this, the team may not be able to improve the way they develop software.]

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status | *[For example, express as Red, Yellow, or Green.]* |

Assessment against objectives

* *[Document whether you addressed the objectives as specified in the Iteration Plan.]*

Work Items: Planned compared to actually completed

* *[Summarize whether all Work Items planned to be addressed in the iteration were addressed, and which Work Items were postponed or added.]*

Assessment against Evaluation Criteria Test results

* *[Document whether you met the evaluation criteria as specified in the Iteration Plan. This could include information such as “Demo for Department X was well-received, with some concerns raised around usability,” or “495 test cases were automated with a 98% pass rate. 9 test cases were deferred because the corresponding Work Items were postponed.”]*

Lessons Learned, and other concerns and deviations

*[List other areas that have been evaluated, such as process, financials, or schedule deviation, as well as Stakeholder feedback not captured elsewhere.]*